Attendees:

- Becky Plummer

- Helen Mathews

- DJ Mechels

- Ryan Lewis

- Patrick Mesa

- Shawna Mesa

- Mark French

- Rebecca Adams

- Financial Update

  - Shawna secondary signor on Commerce accounts

  - Revisit lien filings for 2019 past dues over summer

  - Consult lawyer about recourse for older liens

- Projects

  - Benches

    - Prices

      - 6’ = $420 each

      - 7’ = $620 each

      - $2000 for unloading

        - $6000 budgeted

    - Evaluate the placement

  - Bridge Repair

    - On hold until the contractor can get it in the schedule

  - Pavilion

    - Planned location was Southeast HOA lot

    - Estimate came in at $30,000

      - Budgeted on $18,000

      - Looking for other estimates or concrete structure instead

  - Walking Path

    - Original estimate fell through – looking for new contractor

  - Drainage Concrete Repair

    - 1 section left to do

  - Ditch on Donna’s Way

    - Needs to be leveled off for ease of mowing and runoff

- Aquaspheres

  - Putting in first treatment earlier because of lack of rain

    - By the end of March

  - Getting estimates for lower prices

    - Budgeted for $5000