Waco Town Board Meeting Topics July 17, 2023

Infrastructure:

Community Center - 			Rental’s report – Mike

Community Center Renovations -	Screen doors completed

Kitchen faucet – getting quotes

Kitchen – bathroom ceiling – getting quotes

Security system - Chester

Internet service – pricing John

Town Hall Renovations -		Exterior roll up door - Pete

Security system – Chester

Interior painting –

Awning -

Electrical outlet -			Electrical outlet installation / awaiting quote

Street Projects – Roadside Curbs and Gutters – Lawn Maintenance and Appearance:

Street work -				Devenny Rd. ditch and culvert issues

Walnut St. drainage / watch ditch line

Oak St. right of way over growth

Railroad right-of-way -			Cherryville Rd. side / Fall project

Street / lawn maintence cost -		Discussion on how we weigh against other municipalities

Grant Funding and Projects:

American Rescue Plan -			Remaining funds - $25,139.15

Ideas for remaining funds –

New grant (Cleveland Co.) -		$2,410.05 – payment and usage restrictions

Playground - 				Phase 2 installation – Product arrival July 20th

Fire ant issues -

T-Mobile Grant				Application submitted. Winners notified in September 2023

Ordinances issues:

Animal control issues -			Pack of dogs still around S. Main St and Capernium Rd.

Community Programs:

Community Watch program -		Book Library / Food pantry – Mr. Wybrill

August 26th Block Party

Farmers Market -			Vendor fell through.

New Business:

American Woodmark Corp. -		Grant award for $2,250.00 for playground equipment

Powell Bill street report -		Certified statement and street listing due July 21st

Citizen letter -				Mailed out

November 7th election-			Filing deadline is Friday July 21st at 12:00 noon

2023 – 2024 Focus and on-going projects:

- Streets 				Continue with repair and sealcoating plan for one street a year

- Sidewalks			Review and replace broken areas that are a safety hazard or not ADA compliant

- Street rights of way		Continue to address vegetation

- Railroad Right of way 		Address the Cherryville Rd. side

- Street Signs			Continue to address replacement/repair of signs

- Curbside cleaning			Review and address as needed

- NCDOT  			Continue to monitor bridge project discussions with NCDOT

- Holiday lights  			Extend lights on Cherryville Rd. and North and South Main St.

- Community Appearance Code	Review and discuss to move forward

- Town Hall renovations		Awning / painting / bathroom / Security system

- Community Center renovations	Kitchen ceiling / cabinet tops / refrigerator / bathroom ceiling

- Playground project		Research grants for Phase 3