EAST RANGE WATER BOARD

Regular Meeting Minutes

Wednesday, December 17, 2025

City/Town Government Center

Appointed Board Members for City of Aurora:   Doug Gregor, David Skelton, Dennis Schubbe

Appointed Board Members for the Town of White: Jon Skelton, Clark Niemi

Appointed Board Members for the City of Hoyt Lakes: David Jarvela, Josh Benda

Absent Board Members:

Others Present: Kimberly Berens (COA), Jodi Knaus (TOW), Jeff Jacobson (COA), Jacob Crispo (Bolton & Menk), Dean Weiberg (HL), Jim Gentilini (COA), Brian Guldan (Bolton & Menk), Luke Heikkila (Bolton & Menk), Hannah Patenaude (Bolton & Menk)

1. Call to Order/Roll Board meeting was called to order by Chair Gregor at 4:35 p.m.

2.  Consent Agenda

a.  Approval of November 19, 2025 Regular Meeting Minutes– page 1-2

b.  Treasurer’s Report – Fund Balances – page 3

c.  Approval of Disbursements and Payroll for November 2025

1. Employee wages, FICA/Medicare – $129.18

2. Magney Construction Application for Payment No. 14 – Intake - $398,885.05 – pages 4-10

3. Magney Construction Application for Payment No. 18 – Plant - $779,086.74 – pages 11-15

4. Bolton & Menk – Invoice #0380009 - $23,302.35 – pages 16-18

5. MN Power Plant Power Connection - 	Work Order #5027726 - $17,180.00 – pages 19-20

d.  Correspondence – None

IT WAS MOVED BY CLARK NIEMI, SUPPORTED BY DAVID SKELTON APPROVING THE CONSENT AGENDA AS PRESENTED AND DISCUSSED.  MOTION CARRIED

3.  Legal Matters –Updates Including but not limited to:

- Creation of New Legal Entity Timeline & Guidance – Tabled to later in the Project;

- Hoyt Lakes Joining Water Board & Administrative Meetings – No administrative meeting was held this month;

- JPA – Board composition & voting – Guldan spoke with Mia and it is recommended we continue working on updating the agreement.  Mia needs to send the revised version out for review by the parties.

4.  Guests – None

5.  Construction Management Updates – Bolton & Menk – December 2025 memo was reviewed – page 21

a.    Engineering Work

1. Construction Updates – Technical Committee meeting #2 was held; HL still needs to decide on the CMAR 	process.  Bolton & Menk will be initiating the demolition process for the current plant and intake site to obtain 	cost estimates from Magney.

b.  	Funding Initiatives & Financing Updates – Jeff Anderson is working with the legislators to get the language 	updated in the bill.  City deferred utility rate increase scheduled for January 1st to July 1st and the Township will 	do this also at the January meeting.

c.  	Permitting & Other Pending Items

6.  Community Outreach – nothing planned at this time

7.  Other Business

- St. James Pit & Current Water Plant updates – things are good

8. Next Meeting Date: Wednesday, January 21, 2026, 4:30 p.m. with Re-Organization meeting prior at 4:15 p.m.

9. Adjournment

MOVED BY DAVID SKELTON, SUPPORTED BY JON SKELTON TO ADJOURN AT 5:15 PM. MOTION CARRIED

Respectfully submitted, Jodi Knaus, Administrative Recorder