Waco Town Board Meeting Topics May 17, 2021

Old Business:

NC Revitalization Grant - 		Report due in June

Town Hall windows – 			Vendor approved / Awaiting installation

Town Hall garage doors - 		Installed / f/u discussion on closing off double doors / Paint?

Town Hall electrical -			Crawford Electric repaired / Invoice and pay

Town Hall security -			System installed / Codes

Christmas lights -			Insurance claim f/u

Community Center - 			Rentals report

Community Center project - 		Project list: Painting railing, storm door replacements, gutters,

Community Center sign -		Complete and installed / Invoice and pay

Duke Energy - 			Add light to AW Black St. beside Community Center – complete

Moss St. complaint -			No response

Powell Bill project -			Discussion on proposed spending (see list)

Mill Rd. parcels -			Continue to be delinquent in taxes

Lake Corner Store - 			Trade lot usage request – status report

Mike Dr. - 				Noise complaint

Waco Community polling site - 		Cleveland County Election Board – Awaiting reply

Shelby Hardware -			Check was voided out / Purchase additional weed eater – blower?

New Business:

Spearling Rd. speed limit -		NCDOT ordinance to lower speed limit in town limits

2021 -2022 Budget -			Budget meeting date

Citizen letter – 				Send after budget discussion

2021 – 2022 Focus and on-going projects:

- Streets 				Develop a repaving plan to address long term needs

- Rights of way			Continue to address vegetation (on-going)

- Signs				Continue to address replacement/repair of signs

- Curbside cleaning			On-going

- Patterson signs			DOT design

- Trailer 				Title search – sale

- Park project			Discussion on park

- NCDOT - 			Bridge project

- Holiday lights - 			Extend lights on Cherryville Rd. and Main St.

- Mill Rd. properties		12 + years of unpaid property taxes

- Community Appearance Code	Spring 2021 review

Powell Bill Expenditure Projects 		$ 22,306.63

Street repair - 					Oak St. Pot hole repaired  / pay invoice

Oak St. Erosion issue / Paving repairs

Ratchford Grading - $2,500.00 (Erosion)

Walnut St. grading / drainage / gravel (quotes)

Ratchford Grading - $6,500.00

Rodney Grading - $6,000.00

Seal coating -					Moss St. 	$5,452.00 / $6,164.00

AW Black St. 	$ 3,320.00

Right-of-way clearance - 			Putman St. / Moss St. / completed

Sidewalk replacement /repair - 		Holland Concrete $2,500.00 / pending

Signage - 					Approved / invoice and order	 $1,113.80

Spent – Invoiced:

Right-a-way clearance - 		$ 4,350.00

Oak St. pot hole repair		$ 500.00

Lowes blades, belts, tools		$ 400.00 (?)

Estimated labor cost			$ 10,000.00

Allotted sidewalk repair		$ 2,500.00

Sign purchase				$ 1,406.12

Pole saw – chain saws			$ ???????

Estimated total 			$ 19.156.12 ($3,150.51)