Waco Town Board Meeting Topics February 17, 2025

Infrastructure:

Community Center - 			Rental’s report – Mike

Picnic table and new bench – Global Industrial purchase

Community Center Renovations - 	Continued renovation discussions

Street Projects – Roadside Curbs and Gutters – Lawn Maintenance and Appearance:

Street work -				Devenny Rd. and Walnut St. ditch and culvert issues (on-going)

Mill Rd. culvert drainage concerns (on-going)

Railroad right-of-way -			Cherryville Rd. side – February 5th status

Oak St. speed limit sign -		Sign and pole in / need to install

Phillips Dr. -				Damage and repair – FEMA meeting scheduled 2/19/25

Need invoice for tree removal / Ratchford / Whispering Pines

Insurance letter / Purchasing – Procurement Policy

Powell Bill map -			Required to have new town street map before July 1, 2025

Grant Funding and Projects:

American Rescue Plan -			Close out grant (Need invoice for last purchase)

OSBM grant $145,000.00 -	               Playground equipment ordered - $21,203.33 / $10,601.67

Lighting – address again when new equipment is installed

Quarterly report due January 10 - completed

Park discussion -			Get quotes for grading / lighting / fencing

Community Watch program:			Event schedule for 2025

Other concerns / issues / projects:

Fire hydrants -				Need to paint fall or spring / We have yellow paint

Parcel # 15769				Champion Builders plan to build 4 homes

Reports -				TR-2 and Coll 91 have been completed

Sales Tax -				Tiffany

Hard drive - 				Purchased for Tiffany

Unit Assistance issues -	Discussion / All Board members required to complete the “Fiscal Training for Board Members” 	Certificate of completion

Required report submitted? Tiffany

New Business:

2023 -2024 Audit -				February meeting (several re-occurring issues that we must correct)

Fallston Mayor Doris Weaver -			Sent flower from Town of Waco

Credit Card Usage policy -			Draft discussion

2024 – 2025 Focus and on-going projects:

- Streets 				Continue with repair and sealcoating plan for one street a year

- Sidewalks			Review and replace broken areas that are a safety hazard or not ADA compliant

- Street rights of way		Continue to address vegetation

- Railroad Right of way 		Address the Cherryville Rd. side

- Street Signs			Continue to address replacement/repair of signs

- Curbside cleaning			Review and address as needed

- NCDOT  			Continue to monitor bridge project discussions with NCDOT

- Holiday lights  			Extend lights on Cherryville Rd. and North and South Main St.

- Community Appearance Code	Review and discuss to move forward

- Town Hall renovations		Awning / painting / bathroom

- Community Center renovations	Kitchen ceiling / cabinet tops / refrigerator / bathroom ceiling

- Surplus items			Continue to clean out the shop and get rid of items no longer usefu