SPECIAL MEETING

March 25, 2025

Aurora, MN

A Special Meeting of the Town of White Board of Supervisors was called to order by Chairman Jon Skelton on Tuesday, March 25, 2025 at 4:30 P.M. at the City/Town Government Center:

ROLL CALL:

Present:  	Supervisors - Anttila, Skelton, Kippley; Clerk-Knaus; Foreman-Niemi, Chief Skinner, Mike Lesar, Dale Erickson, Keith Erickson, Brian Feldt, Jesse Tennisen, Micheal Starken, Chris Anderson

Absent:                 Treasurer - Gross

- Jon Skelton called the meeting to order at 4:30 p.m. & roll call was taken

- The Board reviewed the written report provided from Thomas Rines from Northland Consulting Engineers dated 3/14/2025 on the condition of the Fire Hall.  The report recommends an analysis of the existing steel frames be performed by a certified engineer and the roof structure should be shored immediately by a certified professional with no occupancy until this is completed for safety reasons.  The Fire Department relocation of equipment and personnel will be longer than anticipated and this has impacts for long-term office space, training space, and storage of equipment.  The report indicated the existing roof purlins need to be replaced, and the existing steel frames need to be analyzed to determine if they need to be reinforced.  The building does not meet current load capacity building code requirements.  In the opinion of the evaluator, the costs associated with replacing the roof, reinforcing the steel frames, and adding a new addition may be comparable to building a new building.

IT WAS MOVED BY KIPPLEY, SUPPORTED BY ANTTILA GIVEN THE CONDITION OF THE FIRE HALL AND THE AMOUNT OF FINANCIAL INVESTMENT REQUIRED TO REPAIR, THE BOARD WILL BEGIN THE PROCESS FOR A DESIGNING, FINANCING, AND BUILDING A NEW COMPLEX WHICH WILL MEET THE NEEDS OF THE FIRE DEPARTMENT. MOTION CARRIED

IT WAS MOVED BY SKELTON, SUPPORTED BY ANTTILA DIRECTING NIEMI AND SKINNER TO MOVE THE FIRE DEPARTMENT TO THE “DARK SIDE” OF THE PUBLIC WORKS FACILITY AND TO WORK TOGETHER TO FIND THE BEST SCENARIO FOR BOTH DEPARTMENTS TO BE IN THE PUBLIC WORKS FACILITY.  MOTION CARRIED

IT WAS MOVED BY SKELTON, SUPPORTED BY ANTTILA TO BEGIN THIS PROCESS IMMEDIATELY.  MOTION CARRIED

Dumpsters need to be obtained to clean out the Fire Hall safely.  The Fire Department will use the LLCC as a meeting and training site until further notice and will notify the office staff when they are using the facility for scheduling purposes.  The next quarterly meeting is May 14, 2025 and we can meet sooner if needed.  Knaus will contact IRRR regarding grant funding.  Skinner has been having talks with the Colvin Fire Department.  The Township will need to look at all options for a new building.  A retirement party will be held at the American Legion in Aurora on Friday, April 25, 2205 at 5:30 p.m.

The rates for the Loon Lake Community Center were reviewed as multiple groups are requesting the facility for different but similar activities.  The $5 gym pass was implemented March 1st and now the pickleball group would like this same rate.  Rates will be looked at more closely for use of the gym for physical activities.

IT WAS MOVED BY SKELTON, SUPPORTED BY ANTTILA DIRECTING ONE PERSON BE IN CHARGE OF THE OPEN GYM RECREATION ACTIVITY, PICKLEBALL ACTIVITY, AND OTHER ACTIVITIES AND THAT PAYMENT BE MADE ONCE A YEAR FOR THE ENTIRE GROUP PARTICIPATING AT AN AGREED UPON RATE DETERMINED PRIOR TO THE ACTIVITY BEGINNING FOR THE YEAR.  MOTION CARRIED

The proposal from Aranya Yoga was reviewed.  The Board determined the proposal of $50.00 month was too low given the room will be locked and not rentable to anyone else along with the use of the bathroom facilities and utilities such as heat, lights, and garbage.

IT WAS MOVED BY SKELTON, SUPPORTED BY ANTTILA TO SET THE CLASSROOM RENTAL FOR ARANYA YOGA AT $400.00 PER MONTH FOR THE FIRST SIX MONTHS WITH PAID UTILITIES BUT NO CLEANING SERVICES.  MOTION CARRIED

IT WAS MOVED BY ANTTILA, SUPPORTED BY SKELTON TO ADJOURN THE MEETING AT 5:55 P.M.  MOTION CARRIED

ATTEST: 	 	 	 	 	 	APPROVED:

______________________________________                 ____________________________________

Jodi L. Knaus, Clerk 	 	 	 	                           Jon Skelton, Chairman