Waco Town Board Meeting Topics September 19, 2022

Old Business:

Swearing in new Board member -	Chester R. Haynes

Cleveland County water -		Easement discussion

Community Center - 			Rental’s report –Mike

Community Center Renovations -	See project list –

Town Hall Renovations -		See project list –

Ronnie Ledford finished windows

Painting –Remaining funds?

Street work -				Speed limit signs – installation complete

Community Watch signs – installation complete

Additional sign work needed –

Seal coating quotes - Phillips Dr. / Moss St.

Walnut St. grading work – need to move on this

Pothole’s repair Mill Rd. - 		Smith Paving on schedule

Duke Energy street lights -		Trimming trees from around street lights – ideas - quotes

American Rescue Plan -			Total grant $73,572.18

Playground - 				Elite Playground Equipment - Awaiting installation

Insurance coverage cost – Need to notify when to add coverage

Community Watch program -		August 27th “Block Party” report

Railroad right-of-way -			Postpone until fall - winter

Books to auditor -			September time frame

Solid waste report -			Solid waste materials report due Sept 1, 2022 - Status

Fall Litter Sweep -			September 10 – 24

New Business:

Christmas lights -			Cameron Coleman

American Rescue Plan -			Direct deposit received 8/24/2022 to equal $00.01

2022 – 2023 Focus and on-going projects:

- Streets & sidewalks  		Adopt a repaving / repair / replace plan to address long term needs

- Rights of way			Continue to address vegetation (on-going)

- Railroad Right of way 		Address in fall - winter

- Signs				Continue to address replacement/repair of signs

- Curbside cleaning			On-going

- Trailer 				Title search – sale

- NCDOT - 			Bridge project

- Holiday lights - 			Extend lights on Cherryville Rd. and North and South Main St.

- Community Appearance Code	Review – make changes