EAST RANGE WATER BOARD

Regular Meeting Minutes

Wednesday, April 16, 2025

City/Town Government Center

Appointed Board Members for City of Aurora:   Doug Gregor, David Skelton, Dennis Schubbe.

Appointed Board Members for the Town of White: Jon Skelton, Clark Niemi

Appointed Board Members for the City of Hoyt Lakes: Dave Jarvela, Jake Berndt

Absent Board Members:

Others Present: Kimberly Berens (COA), Jim Gentilini (COA), Hannah Patenaude (Bolton & Menk); Jodi Knaus (TOW), Brian Guldan (Bolton & Menk), Jacob Crispo (Bolton & Menk), Jeff Jacobson (COB), Chipper Kovatovich (COB), Mose Sherek (COB)

1. Call to Order/Roll Board meeting was called to order by Chair Gregor at 4:30 pm.

a.  Approval of March 19, 2025 Regular Meeting Minutes

b.  Treasurer’s Report – Fund Balances

c.  Approval of Disbursements and Payroll for March 2025

1. Employee wages, FICA/Medicare - $64.60

2.  Magney Construction Application for Payment No. 6 – Intake - $91,200.00

3.  Magney Construction Application for Payment No. 10. – Plant - $294,629.40

4.  Bolton & Menk – Invoice #0358951 - $46,362.50

5.  Bolton & Menk – Invoice #0358590 - $10,970.50

6.  Fryberger Law Firm – File No. 11707.00018-MET - $10,688.00

d.  Correspondence – None

IT WAS MOVED BY JON SKELTON, SUPPORTED BY DAVID SKELTON APPROVING THE CONSENT AGENDA AS PRESENTED AND DISCUSSED.  MOTION CARRIED

3.  Legal Matters –Updates Including but not limited to:

- Creation of New Legal Entity Timeline & Guidance – Tabled to later in the Project;

- Hoyt Lakes Joining Water Board & Administrative Meetings – meetings are taking place and progress is being made as Bolton & Menk leads the team through the process

4.  Guests - None

5.  Construction Management Updates – Bolton & Menk – April 2025 memo was reviewed

- Funding Initiatives & Financing

b.    Engineering Work

1. Construction Updates – tour in the future can be arranged

a.  Water Treatment Plant

b.  Intake Site – some delays due to obstructions; design being worked on

c.  Permitting & Other Pending Items Discussion

1.  Permit updates – none

2.  Water Modeling Presentation – Guldan presented on the water modeling and mapping of system and will create a one-page sheet of outcomes for future reference.

6.  Community Outreach – none planned

7.  Other Business

- St. James Pit & Current Water Plant updates – Jim Gentilini

8. Next Meeting Date: Wednesday, May 21, 2025, 4:30 p.m.

9. Adjournment

MOVED BY DENNIS SCHUBBE, SUPPORTED BY DAVID SKELTON TO ADJOURN AT 5:41 PM. MOTION CARRIED

Respectfully submitted,

Jodi Knaus, Administrative Recorder