Waco Town Board Meeting Topics July 19, 2021

Old Business:

NC Revitalization Grant - 		Complete report after Town Hall windows installed

Town Hall windows – 			Vendor approved / installation

Town Hall garage doors - 		Paint / wrap

Town Hall security -			System installed / Codes

Town Hall A/C - 			Repairs

Christmas lights -			Replacement bulbs cost / New light cost

Oak St. - 				Dirt to build up curb - $150.00 load – need to schedule

Community Center - 			Rentals report

Community Center project - 		Project list: Painting railing, storm door replacements, gutters

Community Center brochure - 		Complete

Moss St. -				Possibly moving of old trailers

Powell Bill project -			Final totals for 2020 – 2021

Powell Bill expenditure report - 		Due August 1st / Certified statement due July 21st

Local Gov. Solid Waste report - 		Due Sept 1st

Shelby Hardware -			Purchase additional blower

AW Black St. seal coating - 		Complete / Striping parking spaces / handicap spaces

American Rescue Plan -			All paperwork completed and accepted

Floyd Patterson signs -			Design / Cost / Private Donations

Voting site location - 			Change back to Waco? Macedonia

Street sign replacement - 		Moss St. sign / Whitworth Dr. sign

New Business:

Signs installation - 			Ordered Sign post driver

Citizen letter – 				Pending

2021 – 2022 Focus and on-going projects:

- Streets 				Develop a repaving plan to address long term needs

- Rights of way			Continue to address vegetation (on-going)

- Signs				Continue to address replacement/repair of signs

- Curbside cleaning			On-going

- Trailer 				Title search – sale

- Park project			Discussion on park

- NCDOT - 			Bridge project

- Holiday lights - 			Extend lights on Cherryville Rd. and Main St.

- Mill Rd. properties		12 + years of unpaid property taxes

- Community Appearance Code	2021 review

Powell Bill Expenditure Projects 		$ 22,306.63

Street repair - 					Oak St. Pot hole repaired / complete

Oak St. Erosion issue / Paving scheduled $2,800.00

Oak St. fill dirt / quote $150.00 load

Walnut St. grading, drainage, gravel (postponed)

Seal coating -					Moss St. 	$5,452.00 / $6,164.00

AW Black St. 	$ 3,320.00 – has been scheduled for July

Right-of-way clearance - 			Putman St. / Moss St. / completed

Sidewalk replacement /repair - 		Review in 2021 – 2022 budget year

Signage - 					Ordered $1,406.12

Spent – Invoiced:

Right-a-way clearance - 		$ 4,350.00

Oak St. pot hole repair		$ 500.00

Lowes blades, belts, tools		$ 400.00 (?)

Estimated labor cost			$ 10,000.00 (estimated)

Signs purchase			$ 1,406.12

Pole saw – chain saws			$ 600.00 (estimated)

New Weed eater - 			$ 584.37

Oak St. paving repair			$2,800.00

Estimated total 			$ 20,640.29 ($ 1,666.34)