Waco Town Board Meeting Topics September 16, 2024

Infrastructure:

Community Center - 			Rental’s report – Mike

Picnic table – getting quotes

Toilet issue

Community Center Renovations - 	Continued renovations

Playground -				Phase 3 playground complete

Street Projects – Roadside Curbs and Gutters – Lawn Maintenance and Appearance:

Street work -				Devenny Rd. and Walnut St. ditch and culvert issues

Mill Rd. culvert drainage concerns

Railroad right-of-way -			Cherryville Rd. side –

Oak St. sign -				Quote to replace have 8’ post. Need sign

Fall Litter Sweep -			September 9 – 15 16 bags of trash collected to-date

Street closure -				Paperwork filed with Register of Deeds

Grant Funding and Projects:

American Rescue Plan -			Remain funds for Phase 3 – will close out grant by Oct meeting

OSBM grant $145,000.00 -	               Playground equipment ordered - $21,203.33 / $10,601.67								Quote for bench shades

Lighting – address again when new equipment is installed

Quarterly report due October 1st. Need all info on spending

Park discussion -			Update on finding a parcel of land

Ordinances issues:

Community Watch program:

Back to School Block Party - 		Event was a success

Christmas parade -			Planning phase – NCDOT – update – hanging lights

Other concerns / issues / projects:

2022-2023 Audit -			Unit Assistance List information – October meeting date TBD

Are we on track to send audit to Keller’s in September?

Fire hydrants -				Need to paint fall or spring / We have the yellow paint

New Business:

Michael Smith -				Discussion

Parcel # 15769				Discussion on request from builder

2024 – 2025 Focus and on-going projects:

- Streets 				Continue with repair and sealcoating plan for one street a year

- Sidewalks			Review and replace broken areas that are a safety hazard or not ADA compliant

- Street rights of way		Continue to address vegetation

- Railroad Right of way 		Address the Cherryville Rd. side

- Street Signs			Continue to address replacement/repair of signs

- Curbside cleaning			Review and address as needed

- NCDOT  			Continue to monitor bridge project discussions with NCDOT

- Holiday lights  			Extend lights on Cherryville Rd. and North and South Main St.

- Community Appearance Code	Review and discuss to move forward

- Town Hall renovations		Awning / painting / bathroom

- Community Center renovations	Kitchen ceiling / cabinet tops / refrigerator / bathroom ceiling

- Surplus items			Continue to clean out the shop and get rid of items no longer useful