SPECIAL MEETING

July 8, 2021

Aurora, MN

A Special Meeting of the Town of White Board of Supervisors was called to order by Chairman Jon Skelton on Thursday, July 8, 2021 at 3:30 P.M. with the City of Aurora held by teleconference & in-person at the City/Town Government Center:

ROLL CALL:

Present:  	Supervisors – Anttila, Kippley, Skelton, Clerk-Knaus; Foreman-Niemi;

Absent:

Also Present:    City of Aurora:  Doug Gregor, Dave Worshek, Norma Jean Jofs, Wayne Thuringer; Project Liaison:  Todd Koneczny (Zoom); Shannon Sweeny (Zoom); Mia Thibodeau (Zoom), Mike Couri (Zoom); Evan Johnson (NTS)

1.  Project Overview/Review of Action Items Approved by City & Township Previously

1.1 Hiring of SCT Inspection – Steven Thorp – Option 3 approved $46,480

1.2 Geotechnical Services by NTS – Guest Evan Johnson – NTS is providing Geotechnical Services by gathering soil borings near the water tower & the intake site selected at lake mine beginning next week.  NTS will confer with SEH on exact locations.  Kippley asked if it was normal to do soil borings for a water line?  Johnson responded yes.  Kippley inquired if these were possible already done for the snowmobile trail or the existing water line and if the information could be used to avoid duplication.  NTS proposed three separate projects to SEH consisting of the plant site, utility corridor/Scenic Acres, and the intake site.  The report should be out in July.

1.3 SEH Engineering Services – Task 2 has been approved (100% design) contingent on funding availability.

1.4 Minutes from the June 30, 2021 were distributed

2.  SEH Engineering Change Order #1 for Task #1 was reviewed

IT WAS MOVED BY ANTTILA, SUPPORTED BY KIPPLEY APPROVING CHANGE ORDER #1 TO THE AGREEMENT FOR PROFESSIONAL SERVICES WITH ADDITIONAL COMPENSATION OF $13,784.00 FOR DESIGN SERVICES. MOTION CARRIED

3.  Officially Name the New Entity

IT WAS MOVED BY SKELTON, SUPPORTED BY ANTTILA NAMING THE NEW ENTITY THE EAST RANGE WATER BOARD.  MOTION CARRIED

4.  Joint Powers Agreement & Exhibits

4.1 The Joint Powers Agreement was distributed & discussed

4.2 The Orderly Annexation Agreement Resolution 2021-007 was distributed and discussed

Thibodeau stated the agreements are very consistent with other water boards; Thuringer asked if the new entity had to adopt a new Water Energy Conservation & Procedure Plan under the water permit.  Thibodeau indicated it goes back to who holds the permit; the existing plan remains in place for the existing systems but the Board will have to adopt a new plan replacing the old plan.  This all is reflected in provision 9.7 of the agreement.

IT WAS MOVED BY ANTTILA, SUPPORTED BY SKELTON ADOPTING AND APPROVING THE JOINT POWERS AGREEMENT INCLUDING RESOLUTION 2021-007 JOINT RESOLUTION FOR ORDERLY ANNEXATION BETWEEN THE TOWN OF WHITE AND THE CITY OF AURORA, ST. LOUIS COUNTY, MINNESOTA UNDERSTANIDNG THE AGREEMENT AND RESOLUTIONS ARE SUBJECT TO NON-SUBSTANTIVE GRAMMATICAL AND PUNCTUATION ATTORNEY/LEGAL COUNSEL EDITS AND ADJUSTMENTS AS NECESSARY.  MOTION CARRIED

5.  Interim Financing Loan & closing documents

5.1 July 6, 2021 memo from David Drown Associates representative Shannon Sweeny was reviewed regarding interim financing

5.2 Revenue Note Series 2021A Cashflow Diagram was reviewed

IT WAS MOVED BY ANTTILA, SUPPORTED BY KIPPLEY APPROVING THE INTERIM FINANCING REVENUE NOTE SERIES 2021A AND PAYMENT SCHEDULE FOR THE EAST RANGE WATER PROJECT.  MOTION CARRIED

6.  Resolution 2021-004 for Issuance & Sale of Town of White Temporary General Obligation Utility Revenue Note to the City of Aurora was reviewed

IT WAS MOVED BY ANTTILA, SUPPORTED BY SKELTON APPROVING TOWN OF WHITE RESOLUTION 2021-004 AUTHORIZING THE ISSUANCE AND SALE OF THE TOWN OF WHITE, MINNESOTA TEMPORARY GENERAL OBLIGATION UTILITY REVENUE NOTE TO THE CITY OF AURORA, MINNESOTA.  MOTION CARRIED

7.  Appoint Board Members to the Joint Powers Board

IT WAS MOVED BY SKELTON, SUPPORTED BY ANTTILA APPOINTING JON SKELTON & CLARK NIEMI TO THE EAST RANGE WATER BOARD WITH FIRST ALTERNATE EDWARD KIPPLEY AND SECOND ALTERNATE CRAIG ANTTILA.  MOTION CARRIED

The City of Aurora appointed Doug Gregor, Wayne Thuringer, Jim Gentilini, first alternate Dave Worshek, and second alternate Norma Jean Jofs.

8.  Board Meeting Calendar

The Board will follow the already established Joint Water Committee Meeting schedule with the first meeting being held on Wednesday, July 21, 2021 at 4:30 PM at the City/Town Government Center.  The technical committee will also continue to meet.  At the initial board meeting the board will establish all organizational items and approve by-laws.

9.  Other

9.1 Project Liaison Contract – no contract currently - $150/hour will be discussed by the Water Board

9.2 Dickinson & Knaus will attend the MRWA Financing Training on August 25, 2021

9.3 Public Forums need to be scheduled

9.4 Thuringer announced the current water plant is in need of critical repairs which will cost money

IT WAS MOVED BY ANTTILA, SUPPORTED BY SKELTON TO ADJOURN THE MEETING AT 4:48 P.M.   MOTION CARRIED

ATTEST: 	 	 	 	 	 	APPROVED:

______________________________________ 	____________________________________

Jodi L. Knaus, Clerk 	 	 	 	                          Jon Skelton, Chairman