Waco Town Board Meeting Topics August 16, 2021

Old Business:

NC Revitalization Grant - 		Complete report after Town Hall windows installed

Town Hall windows – 			Installed / complete / old windows?

Town Hall garage doors - 		Complete

Town Hall security -			System installed / Codes

Town Hall A/C - 			Repairs complete

Christmas lights -			4 lights repaired / one needs to be re-wired / order additional parts

Oak St. - 				Dirt to build up curb - $150.00 load – need to schedule

Community Center - 			Rentals report

Community Center project - 		Project list: Railing, Storm doors, gutters – time to get prices

Powell Bill expenditure report - 		Complete and submitted

Local Gov. Solid Waste report - 		Due Sept 1st

AW Black St. striping - 			We have striper and rollers / need paint – color?

American Rescue Plan -			Final total for grant is $73,572.18 / $36,786.09 / Discussion

Floyd Patterson signs -			DOT is working on final design of seal – doesn’t want payment yet

Voting site location - 			Change back to Waco? Macedonia

Street sign replacement - 		Moss St. sign / Whitworth Dr. signs ordered

Speed limit signs installation - 		Pending

New Business:

Hamrick Insurance - 			Liability questions

Yard Sale - 				Continue to sponsor / Schedule date

Citizen letter – 				Pending more info to relay

2021 – 2022 Focus and on-going projects:

- Streets 				Develop a repaving plan to address long term needs

- Rights of way			Continue to address vegetation (on-going)

- Signs				Continue to address replacement/repair of signs

- Curbside cleaning			On-going

- Trailer 				Title search – sale

- Park project			Discussion on park

- NCDOT - 			Bridge project

- Holiday lights - 			Extend lights on Cherryville Rd. and Main St.

- Mill Rd. properties		12 + years of unpaid property taxes

- Community Appearance Code	2021 review

Powell Bill Expenditure Projects 		$ 22,306.63

Street repair - 					Oak St. Pot hole repaired / complete

Oak St. Erosion issue / Paving scheduled $2,800.00

Oak St. fill dirt / quote $150.00 load

Walnut St. grading, drainage, gravel (postponed)

Seal coating -					Moss St. 	$5,452.00 / $6,164.00

AW Black St. 	$ 3,320.00 – has been scheduled for July

Right-of-way clearance - 			Putman St. / Moss St. / completed

Sidewalk replacement /repair - 		Review in 2021 – 2022 budget year

Signage - 					Ordered $1,406.12

Spent – Invoiced:

Right-a-way clearance - 		$ 4,350.00

Oak St. pot hole repair		$ 500.00

Lowes blades, belts, tools		$ 400.00 (?)

Estimated labor cost			$ 10,000.00 (estimated)

Signs purchase			$ 1,406.12

Pole saw – chain saws			$ 600.00 (estimated)

New Weed eater - 			$ 584.37

Oak St. paving repair			$2,800.00

Estimated total 			$ 20,640.29 ($ 1,666.34)