## Slide 1
DOCUMENT # | 0300-0375-005-D
REVISION # | 1.0
TITLE | PROGRAM/PROJECT REVIEW FORM
EFFECTIVE DATE | 3/30/15
Agency: | NCCCS | Project Name: | NCCCS – ERP RFP Planning
Business Owner(s): | Jennifer Haygood | Project Manager: | Janet Stewart / Patrick Fleming ERP Program Manager
2.0 Executive Summary
During the 2016 legislative session, the North Carolina Community College System Office, in consultation with the Department of Information Technology, was tasked to begin planning and designing a modernized ERP for the State's 58 community colleges. The ERP system shall address, at a minimum, student information system, core financial management, grants, human resource management, and payroll. This project will result in a plan to develop overall business needs and objectives for an ERP to be used by all 58 community colleges and the System Office.
3.0 Cost |  |  | 
Project: $1,000,000 | O&M: $0 |  | TCO: $1,000,000
Actual (to date): $14,842 |  | Remaining: $985,158 | 
CPI: Not able to calculate the CPI until the project is further along |  |  | 
Budgetary Information: Legislative Requirement Section 7.10A |  |  | 
4.0 Schedule (Key Milestones / Decision Points / Key Deliverables)
Vendors: Bid Submission Deadline Dec 16, 2016
Evaluation Team: Award Recommendation Jan 24, 2017
Decision Point: Contract Award Feb 15, 2017
Vendor in Place Mar 15, 2017
SPI: Not able to calculate the SPI until the project is further along
5.0 Key Issues and Risks
RISK: If Cost of Vendor is greater than the current funds allocated.
Instructions: 0300-0375-005-C PROGRAM/PROJECT REVIEW
1.0 Project Details
PRINTED COPIES FROM THE ON-LINE SYSTEM ARE CONSIDERED UNCONTROLLED. IT IS THE RESPONSIBILITY OF THE PERSON USING A PRINTED COPY TO VERIFY THE COPY THEY HAVE IS THE LATEST REVISION IN THE ON-LINE SYSTEM.
Program/Project Review Form State of North Carolina
Version 1.0 3/30/15 Enterprise Project Management Office
NCCCS – ERP RFP Planning Project Review

## Slide 2
Institutional Support
Resources enabling the student lifecycle.
Resources enabling college operations.
Education and training resources for delivery to students.
Student Services
Instruction
Functional Areas Defined

## Slide 3
Accounts Receivable, Cash Receipting, Sponsorships, Financial Aid, Scholarships, Veteran Affairs
Auxiliary Services – Bookstore, Day Care, Dental, Concessions, Landscaping, Culinary, Cosmetology, etc.
Planning and Reporting
Scanning/Imaging/Electronic Filing/Printing
Institutional Support
Student Services
Instruction
Admissions
Advising
Academic Records
Registration
Retention & Counseling
Graduation
Small Business Center
Budgeting & Financials
Contract/Grant Management
Purchasing/e-Procurement
Accounts Payable
Fixed Assets
Physical Plant
Human Resources/Payroll
College Budget & Accounting System
Curriculum Programs
Combined Course Library
Competency Based Ed.
Workforce Cont. Education
College & Career Readiness
Customized Training
High School Equivalency
Functional Area Components

## Slide 4: Enabling a Smooth ERP Transition
Data Quality
DBMS
User Interface
  Web Services
  Web Adviser - Sunset
O/S
Network
Cloud
People are the key. Adoption, Training and KSAs
Time
  Time to Plan, Solicit, Prototype
  Time to Implement
  Time to Ongoing Operations
The Criticality of Years 1-3

## Slide 5: IT Project and Requirements Governance
IT Requirements Oversight Council
IT Review Board
Change/Release Management
Make Transparent
CCCB
Design Analysis
NCCCS Requirements,
Needs & Requests for Change
Design, Build, Test
Deploy
Legislation and Regulation
Planning, Programming & Budgeting
Portfolio Analysis, Tech Roadmaps
Resource & Execution Analysis
Agile Methods / Tiger Teams
Business Owner Engagement
Make Transparent
CCCB Recommended
Validation & Priority
List
ITROC Decision
Package
Approved
Priority
List

## Slide 6: IT Projects and Requirements Governance
IT Requirements Oversight Council (ITROC)
  Executives from System Office (Permanent) and Colleges (Rotating)
  Prioritize Projects and Initiatives Based on Recommendation
  Final Approval and Arbitration
IT Review Board (ITRB)
  System Office AVP’s and Leaders Designated by ITROC Chair, ITRB Chair / Co-Chair
  Proponents for College Concepts, Requirements and Requests for Change
  Ensure Projects and Initiatives are Formatted and Prioritized for ITROC Action / Decision

## Slide 7: IT Projects and Requirements Governance
Change and Configuration Control Board
  Managed by IT Project and Portfolio Management Department
  Primarily System Office Resources with Input from the Colleges
  Receive, Process and Organize Required and Requested Work for Review and Decision Making
  Create Initial Cost/Resource/Schedule Estimates
Integrate Additional Information into Decision-Making Process
  Federal/State Legislation and SBCC Regulatory Requirements
  Strategic and Supporting Operational/IT Plans
  Current Programming & Budgeting Plans
  Technology Roadmaps and Standards

## Slide 8: Institutional Impacts and Support Considerations
Element | Considerations | Remarks
Staff / Organization | Impacts, additions, subtractions, or other changes affecting System Office state employee and contract personnel and organization | 
Training | Impacts, modifications or additional requirements for staff training and education, or position knowledge, skills and abilities | 
Policy and Process | Need for new or changes to existing policy, statute, regulation (SBCC), processes, procedures and work instructions | 
Infrastructure and Resources | Dependencies and constraints on information, technology, funding, facilities, supporting infrastructure, OSHA, etc. | 
Leadership / Stakeholder Engagement | Awareness and support requirements on the system, colleges, partner organizations and other stakeholders |