EAST RANGE WATER BOARD

Regular Meeting Minutes

Tuesday, October 15, 2025

City/Town Government Center

Appointed Board Members for City of Aurora:   Doug Gregor, David Skelton, Dennis Schubbe

Appointed Board Members for the Town of White: Clark Niemi

Appointed Board Members for the City of Hoyt Lakes: Dave Jarvela

Absent Board Members:  Jon Skelton

Others Present: Kimberly Berens (COA), Jim Gentilini (COA), Jodi Knaus (TOW), Jeff Jacobson (COA), Brian Guldan (Bolton & Menk),  Luke Heikkila (Bolton & Menk)

1. Call to Order/Roll Board meeting was called to order by Chair Gregor at 4:33 p.m.

2.  Consent Agenda

a.  Approval of September 9, 2025 Regular Meeting Minutes – page 1-2

b.  Treasurer’s Report – Fund Balances – page 3

c.  Approval of Disbursements and Payroll for September 2025

1. Employee wages, FICA/Medicare – No wages paid

2.  USA Final Payment #9 - $58,367.24 – pages 4-6

3.  Magney Construction Application for Payment No. 12 – Intake - $38,688.75 – pages 7-9

4.  Magney Construction Application for Payment No. 16 – Plant - $739,943.98 – pages 10-13

5.  Bolton & Menk – Invoice #0374752 - $35,212.45 – pages 14-17

d.  Correspondence – MN Department of Health Change Order No. 3 Approval Notice – pages 18-20

IT WAS MOVED BY DAVID SKELTON, SUPPORTED BY CLARK NIEMI APPROVING THE CONSENT AGENDA AS PRESENTED AND DISCUSSED.  MOTION CARRIED

3.  Legal Matters –Updates Including but not limited to:

- Creation of New Legal Entity Timeline & Guidance – Tabled to later in the Project; Gregor will contact Fryberger

- Hoyt Lakes Joining Water Board & Administrative Meetings – Funding was received by PFA which reduces Hoyt Lakes buy-in overall;

- JPA – Board composition & voting – Mia Thibodeau will present the revisions to the Water Board at a Special Meeting to be held on October 29, 2025 at 4:30 p.m. This will allow time for full Board review and questions.  Gregor will send the updated JPA to Knaus to distribute to the Water Board.

4.  Guests – None

5.  Construction Management Updates – Bolton & Menk – October 2025 memo was reviewed – page 21

a.    Engineering Work

1. Construction Updates – Locations for Hoyt Lakes Booster Station were reviewed.  Technical 			            Committee meetings need to resume.

b.  Funding Initiatives & Financing Updates – CMAR process decision needs to be made for the Hoyt Lakes Project

c.  Permitting & Other Pending Items - a visual drawing of what the expansion of the water plant will look like was

reviewed.

6.  Community Outreach – tour will be arranged in the future for councils

7.  Other Business

- St. James Pit & Current Water Plant updates – Jim Gentilini – things are good

8. Next Meeting Date: Wednesday, November 19, 2025, 4:30 p.m.

9. Adjournment

MOVED BY DAVID SKELTON, SUPPORTED BY DENNIS SCHUBBE TO ADJOURN AT 5:20 PM. MOTION CARRIED

Respectfully submitted, Jodi Knaus, Administrative Recorder