June 5, 2016

Via Electronic Filing

Ms. Kimberly D. Bose, Secretary

Federal Energy Regulatory Commission

888 First Street, N.E.

Washington, D.C. 20426

Re:	FERC Project No. P14425-000

Scott's Mill Hydropower Project,

Liberty University, Inc.

Seventh Six-Month Preliminary Permit Progress Report

Dear Ms. Bose:

On December 6, 2012, the Federal Energy Regulatory Commission (Commission) issued a Preliminary Permit to Liberty University, Inc. ("Liberty") regarding the Scott's Mill Hydropower Project No. 14425 ("Project"). Pursuant to Article 4 of the Preliminary Permit, Liberty University, Inc. hereby submits its seventh, six-month progress report. During the seventh, six-month period of the Preliminary Permit, Liberty and Luminaire Technologies have:

- Conducted the Joint meeting on December 2, 2015

- Continued to consult with state and federal resource agencies and other interested parties on the study plan.

- Prepared and distributed draft study plans

- Met with Virginia Department of Environmental Quality on April 19, 2016 to discuss the study plans and Virginia Water Protection permit application

- Revised the draft study plans based upon comments by state and federal agencies

- Continued engineering studies with Natel Energy

- Commenced implementation of the study plans

Over the next six months, Liberty intends to:

- Complete the study plan

- Prepare a draft license application

- Continue the engineering studies

- Continue researching potential grants that would offset the cost of installing next generation turbines and apply for said grants as appropriate.

- Continue research on innovative turbine design.

Please contact the undersigned at (916) 719-7022 if you have any questions or comments regarding this progress report.

.

Respectfully submitted,

Wayne M. Dyok for

LIBERTY UNIVERSITY, INC.