November 28, 2016

Via Electronic Filing

Ms. Kimberly D. Bose, Secretary

Federal Energy Regulatory Commission

888 First Street, N.E.

Washington, D.C. 20426

Re:	FERC Project No. P14425-000

Scott's Mill Hydropower Project,

Liberty University, Inc.

Eighth Six-Month Preliminary Permit Progress Report

Dear Ms. Bose:

On December 6, 2012, the Federal Energy Regulatory Commission (Commission) issued a Preliminary Permit to Liberty University, Inc. ("Liberty") regarding the Scott's Mill Hydropower Project No. 14425 ("Project"). Pursuant to Article 4 of the Preliminary Permit, Liberty University, Inc. hereby submits its eighth, six-month progress report. During the eighth, six-month period of the Preliminary Permit, Liberty and Luminaire Technologies have:

- Continued to consult with state and federal resource agencies and other interested parties on the execution of select studies, particularly fish passage.

- Continued engineering studies.

- Completed all field studies including:

- Water level gauging to develop headwater and tailwater rating curves,

- Water velocity measurements upstream of Scott’s Mill during low flow conditions,

- Bathymetric surveys both upstream and downstream of Scott’s Mill Dam,

- Dissolved oxygen measurements during hot, low flow conditions,

- Sediment sampling and testing for contaminants upstream of the ogee section of the dam,

- Terrestrial sampling of the shoreline upstream of Scott’s Mill dam,

- Cultural resources studies, and

- Visual observations of water flow over the dam from key viewing areas.

- Initiated development of the draft license application.

- Coordinated fish passage efforts with the new owners of Reusens dam

Over the next six months, Liberty intends to:

- Complete and transmit the draft license application to resource agencies, Indian tribes and other interested parties.

- Complete conceptual engineering studies for the license application.

- Continue researching potential grants that would offset the cost of installing next generation turbines and apply for said grants as appropriate.

- Continue research on innovative turbine design.

Please contact the undersigned at (916) 719-7022 if you have any questions or comments regarding this progress report.

.

Respectfully submitted,

Wayne M. Dyok for

LIBERTY UNIVERSITY, INC.