EAST RANGE WATER PROJECT

Community Outreach February 2023

For City of Aurora & Town of White Current & Future Utility Customers

THE NEED

- The East Range Water Board was established in July 2021 by the City & Town to CREATE a New East Range Water Supply System (called The Project)

- Over ten years of planning, engineering design, and financing The Project have gotten us here

- The Project is progressing rapidly thanks to recent funding approval

- This initial phase of The Project will combine the current City of Aurora and Town of White utility customers with the addition of utilities in Scenic Acres

- The new water source will be Lake Mine with a new water plant built next to the current Public Works facility in Aurora

- The final phase of The Project will be the addition of the City of Biwabik and the City of Hoyt Lakes in the future

- The Project is needed because of aged infrastructure, rising pit waters, and poor water quality

- Recently detailed articles were published in the East Range Times

THE PLAN

- Project infrastructure engineering and plant design was completed by Short Elliot Hendrickson Inc.

- All permitting & environmental review required is either done or in progress

- All legal work is in progress or completed for property easements and land leases by Fryberger Law

- Construction bids will be published in Spring of 2023 (date to be determined soon)

- The Project construction timeline is 2 years

- Once complete, the existing St. James Pit intake and water treatment facilities will be decommissioned

THE COST – Estimated $24.8 million

- $ 7.5 million - paid from State grants - authorized in the 2018 and 2020 State of Minnesota bonding bills

- $ 6.5 million - paid from federal appropriations - (“Congressionally Designated Spending”)

- $ 1.0 million – paid from Iron Range Resources and Rehabilitation for Phase 1 water plant build

- $ 150,000 – paid from St. Louis County Community Development Block Grant funds

- $ 5 million - $8 million – paid from the State’s Water Infrastructure Fund (“WIF”)

- $1 million – paid from the Army Corps of Engineers

- $3 million to $5 million – paid by City of Aurora & Town of White - PFA Drinking Water Revolving Fund

- 80% of the costs of The Project will be paid by outside funding sources and not the utility customers

HOW DOES THIS AFFECT ME AS A TAXPAYER & UTILITY CUSTOMER?

- Water system facilities and operational costs are paid through “enterprise” funds

- Enterprise funds are not funded by real property tax revenues (levies)

- Monthly water utility service rates pay for these costs

- Monthly user rates will need to increase in the near future to pay for The Project (called affordable share)

- The current monthly rate as of January 1, 2023 is $30.25 per month

- The NEW estimated monthly cost will be at least $37.16 per month for users (based on estimated affordability rate)

WHAT’S NEXT?

- Community Outreach will continue over the next few months

- Community Meeting(s) will provide detailed information about the Project

- Watch your mailbox for a SAVE THE DATE Post card

- Learn more about the East Range Water Project:  https://www.aurora-mn.com/   https://www.townofwhite.com/

PROJECT AREA & WATER TREATMENT PLAN DESIGN