Central Mainline Sewer Authority

P O Box 35 93 Jones Street, Lilly, PA  15938

November 19th, 2018 6:00 PM

Roll Call of the Board: CMSA President- William Claar, CMSA Vice-Chairman- Raymond Guzic Jr., CMSA Secretary- Rita Butterbaugh, Edward Myers and Office Secretary Pamela Flis, Plant Manager James Lingafelt.

Engineer Joe Beyer and Solicitor William Barbin’s present was not required.

Andrew Smithmyer representing Mainline Newspapers also attended the meeting.

Salute to the Flag:

Public Participation:

As Discussed:

- Daniel Plummer representing Christy Plummer his daughter with concerns of 149 Main Street, Cassandra Borough. The property was sold at a private tax sale. Current delinquent balance owed is $5,485.83 the board agreed to forgive $2,582.17 in delinquent charges due to long standing house vacancy and water meter removal. On the advice of the Authorities’ Solicitor the liened amount should be paid.

Motion made by Raymond Guzic Jr., 2nd Edward Myers authorize the repayment of $2,903.66 for 149 Main Street, Cassandra, PA, in the form of a payment plan, if the payment plan goes into arrears for longer than three months due to non-payment then the amount due reverts back to $5,485.83. Roll call, all in favor Motion Passed.

- CMSA Solicitor to write up an agreement between Christy Plummer and CMSA

Motion made by Edward Myers 2nd Rita Butterbaugh to write off $2,582.17 from Account # 28C, 149 Main Street, Cassandra, PA. Roll call, all in favor Motion Passed.

Secretarial Report:

Motion made by Edward Myers 2nd Rita Butterbaugh to accept the October 12th, 2018 Regular Monthly Meeting Minutes, Treasures Report, Unpaid Bills and Additional Bills as submitted in written form. Roll call, all in favor, Motion passed.

Motion made by Edward Myers 2nd Rita Butterbaugh to accept the Proposed CMSA Operating Budget for 2019, with final adoption in December 2018. Roll call, all in favor, Motion passed.

Correspondence:

As Discussed:

- Electrical quotes from two separate vendors for the hard wiring of the new CMSA UV disinfection system.

  - Dodson Electric	$  3,990.00

  - Hallstrom-Clark	$10,431.00

Motion made by Raymond Guzic, Jr., 2nd Edward Myers to accept the Dodson Electric proposal  for wiring of the new ultra violet disinfection system, pending the review of the proposal with the engineers. Roll call, all in favor, Motion passed.

Motion made by Raymond Guzic, Jr., 2nd Rita Butterbaugh to authorize a loan from The First Bank of Lilly @ 3% interest in the amount of 125,000.00 with the term to be determined. Roll call, all in favor, Motion passed.

- Obtain from the first Bank of Lilly- 3 to 7 years monthly repayment loan amounts for the December 2018 meeting.

Solicitor Report:	 Covered under other agenda items.

Engineers Report:

As Discussed:

1. Matt Beck inquired about possibly wanting to put 4-5 homes in along Farmers Turnpike connecting to the sewer line near the intersection of Blueberry Rd. and Colonial Drive. Met him 5/25/18 he will get back to me with what they plan on doing. Don Beck plans on proceeding with this. The easement(s) and permit(s) will be submitted on behalf of Central Mainline Sewer Authority.

Mr. William Barbin sent Mr. Beck a developer’s agreement to be completed. Mr. Beck tried to obtain easements, having difficulty obtaining.

2. Guzic Lane line extension – provided Ray Guzic drawing and specs for sewer line extension. (On-going)

3. Mr. Miller property, have not heard anything on the status of this.

4. Developer’s agreement for the Jamestown Rod & Gun Club. Spoke to Bill Patterson 4/2/18 about this. He said it is in the hands of the attorney’s. He said those two attorneys are to take care of this and he hasn’t heard anything in awhile.

5. Mariner East 2 Pipeline Corridor Grant – for stream bank rehab. Assuming it was denied           since we didn’t receive confirmation on obtaining any money.

6. UV system at STP

• Shop drawings - completed

• Electrical contractor’s quotes - pending

• Expected delivery of the UV equipment is 12/21/18

• Installation probably second week of 2019

Plant Operators Report:

As Discussed:

- Monthly DMR’s  submitted

- Flow Meter-laptop is unresponsive to downloading the meter information. Would like to purchase a new one.

Motion made by Raymond Guzic, Jr., 2nd Edward Myers to authorize the plant manager to purchase a new lap top for downloading flow meters. Roll call, all in favor, Motion passed.

- Sludge discharge pump problematic- repaired by plant manager, new set of belts for the sludge press

- Rose Bud Mining Company- has tapped into the CMSA Sanitary Sewer.

- Issue with the boiler, back flow preventer failed and was replaced.

- The Meter Guy preformed the annual influent meter calibration.

- Coated roof of Generator, exhaust fans recoated

- KAZA Fire Company annual inspection on fire extinguishers.

- For install of new UV System – requires fork lift to install.

Motion made by Raymond Guzic, Jr., 2nd Edward Myers to utilize HWZ Coal Company for the use of their fork lift and bill CMSA accordingly. Roll call, all in favor, Motion passed.

Old Business:

- Developers Agreement- James Town Rod and Gun Club, Raymond Guzic, Eugene Miller, Matt Beck- ongoing.

- Shuniak –illegal tap

New Business:  	At this time none.

Executive Session:	Begins 6:38 pm

Executive Session:	Ends   6:40 pm

Adjournment:

Motion made by Raymond Guzic, Jr., 2nd Rita Butterbaugh to adjourn the November 19th, 2018 meeting at 6:41 PM. Roll call, all in favor, Motion passed.

For the Record:  A copy of the November 19th, 2018 meeting packet with minutes from October 15th, 2018, forwarded to LBSA by the CMSA Chairman.