Waco Town Board Meeting Topics September 20, 2021

Old Business:

NC Revitalization Grant - 		Mayor and Clerk

Town Hall security -			System installed / Codes

Christmas lights -			5 damaged lights have been repaired

Oak St. - 				Dirt to build up curb - $150.00 load – follow up

Walnut St. -				Grading and gravel

Community Center - 			A/C repair - John

Rentals report –Mike

Donation of new bathroom vanities and sinks – John

Keys and locks for exterior doors - John

Community Center project - 		Quote for doors – Pete

Guttering – Mike

Exterior rail and foundation painting - John

AW Black St. - 				We have striper, rollers, and paint / Need to schedule

American Rescue Plan -			Final total for grant is $73,572.18 / $36,786.09 / Discussion on projects

Floyd Patterson signs -			DOT is working on final design of seal – in production

Street sign replacement - 		Moss St. sign / Whitworth Dr. signs have been installed

Speed limit signs installation - 		Pending

Key box - 				Mount?

Citizen letter -				Response

New Business:

CAGO -					Fall meeting cancelled

406 S. Main St - 			Complaint on grass not being cut

NC Litter Sweep - 			September 11th  – 25th

2021 – 2022 Focus and on-going projects:

- Streets 				Develop a repaving plan to address long term needs

- Rights of way			Continue to address vegetation (on-going)

- Signs				Continue to address replacement/repair of signs

- Curbside cleaning			On-going

- Trailer 				Title search – sale

- Park project			Discussion on park

- NCDOT - 			Bridge project

- Holiday lights - 			Extend lights on Cherryville Rd. and Main St.

- Mill Rd. properties		12 + years of unpaid property taxes

- Community Appearance Code	2021 review

Powell Bill Expenditure Projects 		$ 22,306.63

Street repair - 					Oak St. Pot hole repaired / complete

Oak St. Erosion issue / Paving scheduled $2,800.00

Oak St. fill dirt / quote $150.00 load

Walnut St. grading, drainage, gravel (postponed)

Seal coating -					Moss St. 	$5,452.00 / $6,164.00

AW Black St. 	$ 3,320.00 – has been scheduled for July

Right-of-way clearance - 			Putman St. / Moss St. / completed

Sidewalk replacement /repair - 		Review in 2021 – 2022 budget year

Signage - 					Ordered $1,406.12

Spent – Invoiced:

Right-a-way clearance - 		$ 4,350.00

Oak St. pot hole repair		$ 500.00

Lowes blades, belts, tools		$ 400.00 (?)

Estimated labor cost			$ 10,000.00 (estimated)

Signs purchase			$ 1,406.12

Pole saw – chain saws			$ 600.00 (estimated)

New Weed eater - 			$ 584.37

Oak St. paving repair			$2,800.00

Estimated total 			$ 20,640.29 ($ 1,666.34)