November 15, 2022

At 7:00 PM Vice-Chairman Jeff Gonsar called the meeting to order and the Pledge of Allegiance was recited.  Roll call was taken with the following members present: Jeff Enders (arrived at 7:18), Ken Hoover, Jon Miller, Carl Bahner and Jeff Gonsar. Tim Neiter and Jeff Warfel was absent.  Operator Jeff Grosser, Solicitor Joe Kerwin, Engineer Logan Jury, Justin Mendinsky (arrived at 7:18).

BUSINESS FROM THE FLOOR

None.

SECRETARY’S REPORT

Jon Miller moved to approve the minutes as presented.  Ken Hoover seconded the motion and the motion carried unanimously.

TREASURER’S REPORT

Ken Hoover moved to approve the report as presented.  Carl Bahner seconded the motion and the motion carried unanimously.

ENGINEER’S/CONSULTANT’S REPORT

Engineer Justin Mendinsky reviewed the Engineer’s Report.

- WWTP – Jeff Gonsar made a motion to approve PennVest Payment Requisition #24 in the amount of $82,755.28.  Jon Miller seconded and the motion carried unanimously.  A motion was made by Ken Hoover to change order #3 to Contract 20-01 General $274,290.38 and #2 to Contract 20-02 Electric $68,338.63, Jeff Gonsar seconded, and the motion carried unanimously.

- Extension – To complete the project the total aggregate cost is $12.7 million. Carl Bahner made a motion to approve 3 contracts to the lowest bidders with a letter of No Prejudice and bonding paperwork from the contractors, Ken Hoover seconded the motion and the motion carried unanimously.

- Sycamore Ridge – This project will be on hold to connect until summer of 2023, so an exemption for flow can be received.

- CDBG – A grant application was submitted for 5th Street.  Awards for grants are to be anticipated summer of 2023.

- CFA – Awaiting Determination

- Mountain Water Line – The direction of the water line will go from Sycamore to Sheetz, Sheetz to the creek, and the creek to the mountain. The estimated cost will be $7.5 million. Phase one of the project will be roughly $2.5 million. The deadline for the CFA grant application is December 21st.

SOLICITOR’S REPORT

Joe Kerwin mentioned he had a good meeting with Gary Lenker and they are working through the grinder and pump agreements. Also discussed was that PennVest needs a legal services agreement. Ken Hoover made a motion to approve, Jon Miller seconded the motion, and the motion carried unanimously.

OPERATOR’S REPORT

During the last month operator(s) performed the following: Flushed hydrants, worked with contractors, sludge hauling, turned on 3 new homes in Donco development, completed PA One Calls, 334 Rule, checked leak at 3052 PMR, leak at 4th & Locust St, pulled 2 water samples, 1 arsenic sample, and pulling extra sewer samples every week.

CONSULTANT REPORT

None.

OLD BUSINESS

None.

NEW BUSINESS

- The 2023 Budget Action was tabled

APPROVAL OF BILLS

Jon Miller moved to approve payment of the bills as presented. Ken Hoover seconded and the motion carried unanimously.

PUBLIC COMMENT

None.

ADJOURNMENT

Carl Bahner moved to adjourn the meeting at 8:17PM.  Jon Miller seconded and motion carried unanimously.

Respectfully Submitted,

David W Hoover					                                                                                        Secretary