|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Jan 17** | **Feb 17** | **Mar 17** | **Apr 17** | **May 17** | **Jun 17** | **Jul 17** | **Aug 17** | **Sep 17** | **Oct 17** | **Nov 16** | **Dec 16** |
| Vertical Pond Banks |  |  |  |  |  |  |  |  |  |  |  |  |
| Eliminate Vegetation |  |  |  |  |  |  |  |  |  |  |  |  |
| Fencing at Entry Points |  |  |  |  |  |  |  |  |  |  |  |  |
| Barriers on Shorelines |  |  |  |  |  |  |  |  |  |  |  |  |
| Remove Nesting Structures |  |  |  |  |  |  |  |  |  |  |  |  |
| Oil Eggs & Remove Nests |  |  |  |  |  |  |  |  |  |  |  |  |
| Scare Devices |  |  |  |  |  |  |  |  |  |  |  |  |
| Trained Dogs |  |  |  |  |  |  |  |  |  |  |  |  |
| Lasers |  |  |  |  |  |  |  |  |  |  |  |  |
| Exploders & Screamers |  |  |  |  |  |  |  |  |  |  |  |  |
| Remote Boats |  |  |  |  |  |  |  |  |  |  |  |  |
| Balloons & Kites |  |  |  |  |  |  |  |  |  |  |  |  |
| Trapping W/USDA and NDOW |  |  |  |  |  |  |  |  |  |  |  |  |
| Lawn Sprinklers |  |  |  |  |  |  |  |  |  |  |  |  |
| Methyl Anthranilate |  |  |  |  |  |  |  |  |  |  |  |  |
| Anthraquinone |  |  |  |  |  |  |  |  |  |  |  |  |
| Dog Patrol |  |  |  |  |  |  |  |  |  |  |  |  |

**SCA Canada Geese Timeline**

* **Mid-March to mid-May:** USDA Wildlife Services and employees will continue to locate nests and oil eggs.  This process starts in March and will continue through May.  Volunteers with dogs continue to haze the adults without juveniles. Hazing will be minimal to allow the birds to pair up and mate.  Hazing during this time will only be on non-mating adults.
* **Mid-May to mid-June:** Intense hazing will be conducted by USDA Wildlife Services employees, staff and volunteers to trigger a molt migration. Studies show that geese will migrate right before they molt if they feel threatened.
* **Mid-June to mid-July:** When geese feathers molt and the birds are unable to fly.  Hazing is stopped during this time. During this time is when the capture and relocation will occur if deemed necessary.
* **Mid-July thru February:** Hazing will resume until March when the cycle starts over again.